**PROJECT CHARTER: Web Development Movie Site**

**Project Name: HTML&CSS Programming Final Project - Abysmal Animation Adaptations**

**Project Start & End Date: 08/16/2017-08/24/2017**

**Project Description: A review site for bad animated adaptations of various different media.**

**Stakeholders:**

Client (instructor): Professor Pam Bilodeau

Project Developer (student): Ty Williams

**Goals:**

* At least 4 webpages of content with a “one site” feel.
* Optimized for both typical desktop and mobile device sizes.
* Three reviews.

**Scope:**   
(*Scope answers: What will be the end result of the project? Describe what phases of work will be undertaken. It’s also important to mention what activities will not be included in this project.*)  
The intended result of this project is to produce a webpage with at least 4 pages of content, including a home page and 3 review pages.

**Project Milestones:**   
(*A milestone is an action or event marking a significant change or stage in development. Refer to project instructions and rubrics. Include anticipated date of completion for each*)

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| 1. Basic webpage layout & design completed. Homepage completed. Wireframes and Charter published. | 08/20/2017 |
| 1. Basic layout and content of review & calendar pages completed. Progress report published. | 08/22/2017 |
| 1. Back Compatibility, Polish, & finalization of all webpages completed. Presentation, Style Guide, and Webpage published. | 08/24/2017 |

**Constraints, Assumptions, Risks and Dependencies:**

|  |  |
| --- | --- |
| Constraints | All work must be completed by the 24th, including paperwork and publishing. |
| Assumptions | Each page on the website will have some similar content and color scheme. |
| Risks and Dependencies | Failing to meet deadlines. Failing to deliver all the requested to material. |

**Approval:**

I, \_*Ty Williams*\_\_\_\_\_\_\_\_, agree to do my best with this project as described  *check*

Client (Bilodeau) – I approve of the project as described; please proceed accordingly  *check*